Proposal Smart Waste Classification & Monitoring System

Team Members:
Ibrahim Sherif Mosa - ID: 222611000068
Ahmed Mohamed Menesy - ID: 222611000008

Overview

This project aims to build a system capable of detecting, classifying, and segmenting different types of waste (plastic, metal, paper, cardboard, and organic) using computer vision techniques and deep learning models. The solution integrates preprocessing, object detection, segmentation, and analytics visualization.

Technologies Used

- Python
- OpenCV
- TensorFlow (Transfer Learning)
- U-Net (Segmentation)
- YOLO (Object Detection)
- Matplotlib

Project Timeline (4 Weeks)

Week 1: Recap & Applied Basics

- Load waste dataset
- Apply preprocessing (blurring, sharpening, histogram equalization)
- Edge detection using Canny
- Contouring and morphological operations
Deliverables:
- Notebook with preprocessing pipeline
- Visual comparison of processed images

Week 2: Object Detection

- Apply YOLO object detection
- Draw bounding boxes on detected waste
- Real-time video feed processing
Deliverables:
- Notebook implementing YOLO
- Labeled output images/video

Week 3: Image Segmentation

- Threshold segmentation
- Contour-based segmentation
- U-Net-based segmentation for mask generation
- Estimate object area/size
Deliverables:
- Mask visualization
- Notebook detailing segmentation steps

Week 4: Integration & Reporting

- Combine preprocessing, detection, and segmentation
- Create analytics dashboard
- Discuss ethics and optimization
Deliverables:
- Final integrated notebook
- Project report with results
- Graphs (count, types, sizes)